Maidan

Indoor Sports Facility Booking Platform

(Web Based Application)

## Iteration 1:

## Introduction

In Iteration 1, the focus of the project was to build the core foundation of the system, mainly focusing on user authentication and basic interface development.

The goal of this iteration was to develop a working web application where users can register, log in, and access the system securely. This iteration serves as the base for future modules such as facility management and booking.

## Module Name

## User Authentication Module

## Deliverable

A working application with:

- User registration system

- Secure login functionality

- Password reset feature

- OTP-based verification system

- Basic homepage interface

## Features Implemented

- User Registration with OTP Verification

- User Login System

- Reset Password Functionality

- Homepage Interface

The following features were planned in Iteration 0 but could not be completed in this sprint due to time constraints:

- Venue Listing & Management

- Court Search with Filters

- Venue Details Page

These features are moved to Sprint 1.

## User Stories

| Feature | User Stories |
| --- | --- |
| User Registration & Authentication | - As a user, I want to create an account so that I can use the platform. - As a user, I want OTP verification during registration so that my account is secure. - As a user, I want to log in securely so that I can access my account. - As a user, I want to reset my password so that I can recover my account if I forget it. |
| Homepage | - As a user, I want to view the homepage so that I can understand the platform and navigate easily. |

# Structured Specifications

## 1. User Registration with OTP

Input:

- Name

- Email

- Password

- OTP

Process:

- User enters registration details

- System checks if email already exists

- System sends OTP to user email

- User enters OTP

- System verifies OTP

- If correct, user data is stored

Output:

- Account created successfully OR error message

## 2. User Login

Input:

- Email

- Password

Process:

- System checks credentials in database

- If correct, user is authenticated

- Else, error is shown

Output:

- Successful login OR error message

## 3. Reset Password

Input:

- Email

- OTP

- New Password

Process:

- User enters email

- System sends OTP

- User enters OTP and new password

- System verifies OTP

- Password is updated

Output:

- Password reset confirmation OR error

## 4. Homepage Display

Process:

- System loads homepage

- Displays basic information and navigation options

Output:

- Homepage displayed

# Scrum Board

The Scrum board was maintained using Trello with the following stages:

- To Do → Tasks planned for the sprint

- In Progress → Tasks currently being worked on

- Done → Completed tasks

- Leftover → Tasks not completed in this sprint

## Sprint Tasks

- Design database for users

- Implement registration API

- Implement OTP verification

- Implement login system

- Implement reset password functionality

- Design homepage UI

## Leftover Tasks (Moved to Iteration 2)

- Venue listing module

- Search functionality

- Facility details page

//screenshots

# Non-Functional Requirements (NFRs)

- The system should be secure using OTP verification

- The system should respond within a short time

- The system should be user-friendly

- The system should ensure data privacy

- The system should be available at all times

Screenshots

//frontend screenshots

Work Division

| Name | Responsibility |
| --- | --- |
| Ghulam Murtaza | Front End Development. |
| Abdul Ahad | Backend Development |
| AbdulRehman | Testing and Documentation |